AGENDA FOR MEETING OF THE STATE SECRETARIES IN CHARGE OF RURAL SANITATION TO BE HELD ON 26TH AUGUST, 2011

A meeting of the State Secretaries in charge of rural sanitation is to be held under the Chairmanship of Shri Navin Kumar, Secretary (DWS), on 26th August, 2011 at Conference Room of Ministry of Drinking Water and Sanitation, 12th Floor, Paryawaran Bhawan, CGO Complex, Lodhi Road, New Delhi.

Agenda items for discussion are as follows:

1.      GP led implementation of Total Sanitation Campaign (TSC)

The proposal envisages a GP based approach for attaining Nirmal Gram Puraskar.  GP will be considered as the smallest unit for implementation as against the present IHHL approach. The focus of monitoring will shift from tracking individual household toilet coverage to tracking communities at GP level for achievement of total sanitation outcomes. Thus Open Defecation Free communities would be one of the outcomes of implementation of TSC in GP mode.

The proposal aim is to adopt saturated Gram Panchayat based approach with milestone linked disbursements to GPs for accelerating sanitation coverage for achieving Nirmal Gram Puraskar. The period (2011-2012) is transition period to observe the revised implementation mode, response from States and carry out process modifications as required.

GPs shall identify the uncovered GP population (both APL and BPL) and implement the Campaign within their areas of jurisdiction in a ‘Community Led Approach’. Disbursements shall be linked to balance objectives. Fund release shall be milestone based for each GP to work towards NGP Status. IEC funds to be provided to each GP out of the funds identified for district for effective demand generation.

Revolving fund presently at the district level is to be placed at the disposal of GPs for APLs and for restoration of defunct/misused sanitation facilities. Each GP to be allowed to have revolving fund between Rs 10,000 to 25, 000 linked to population. Incentive will be provided based on achievement of milestones. It is proposed at present that 1st installment of 25% will be provided against passing of resolution to achieve ODF status. 2nd installment of 25% on achieving 50% of project objectives. 3rd installment of 40% on achieving 100% of project objectives. 4th installment of 10% on verification of 100% achievement of project objectives

Construction of Toilet for Institutional coverage (School, Anganwadi and Community Sanitary Complex) is proposed to be with district level agency. MPLAD funds shall to be tapped for institutional sanitation coverage.  SLWM for overall cleanliness is to be implemented under provisions of MNREGA apart from provisions in TSC.  IEC funds approved for district project shall be shared between the district and GPs. There will be a National level campaign each year for which allocation shall be retained at Central Level

The following are major issues to be addressed

- TSC to be essentially transferred to Panchayati Raj Department in all the States

- The total projects shall go up from 607 at present to approx. 2.5 lakh

- States to update Panchayat level objectives & achievement matching with District objectives & achievement in a time bound manner

- Sensitization of district / block officials on the new concept

- Capacity building of Panchayati Raj Institutions to plan & implement

- Additional man power requirement/IT infrastructure for MIS up-dation of data at GP Level. Strengthening also required at Block Level

- Additional manpower at ministry level to handle and monitor programme up to panchayat level

- Augmentation of manpower by States at State level for implementation

- Strengthening of RSMs/PCs for availability of raw material at the block level

- Issues linked to states not having PRIs

2.      Mismatch between Online district and GP level entry

There is considerable gap between achievements from Districts and Panchayat MPR. As per district MPR, achievement under IHHLs is 63.82% whereas as per GP MPR achievement is 46.04%. Major Gaps are in the States of Uttar Pradesh, Jammu & Kashmir, Rajasthan, Uttarakhand Chhattisgarh, Jharkhand, Madhya Pradesh and Orissa. As per GP level report, 42.48% , 12.92%, 7.70%, 4.95% and 31.95% GPs have achievement in the range 0-25%, 25%-50%, 50-75%, 75%-100% and 100% respectively.   State-wise status is at Annexure-1-VI

3.      Implementation of Swachchata Doot & Swachchata Utsav

Swachchhata Doot

Total Sanitation Campaign is a ‘community led’ and ‘people centered’ Programme operated in a demand driven mode. Information, Education and Communication (IEC) are the important components of the Programme to create effective demand for sanitation facilities in the rural areas for households, schools, aganwadis and community sanitary complex. Inter-personal communication and door-to-door contacts are recognized as the most significant tools for attaining the Programme goals. TSC guidelines also mention that motivators can be engaged at the village level for demand creation and Behavior Change Communication (BCC).

The IEC strategy involves location specific intensive campaign involving Panchayti Raj institution, Co-operatives, Women’ s Group, Self Help Groups, NGOs, schools, etc. to generate effectiveness demand. It addresses all sections of rural population to bring about the relevant behavior changes for improved sanitation and hygiene practices and meet their sanitary hardware requirements in an affordable and accessible manner. The guidelines emphasizes on community and culture specific plans to achieve cent percent sanitation coverage. It provides engagement of motivators at village level 	for demand creation and taking up behavior change communication. The motivators can be provided with suitable incentives from the funds earmarked for IEC. In order to strengthen the communication machinery at the village level with participatory social mobilization, engagement of village level motivators (Swachchhata Doot/ Sanitation Messengers) may be done by the States in accordance with these guidelines.

Accordingly, the Ministry has prepared detailed Guidelines for engaging Sanitation Messengers/ Swachchhata Doot’ in order to strengthen communication machinery at the village level with participatory social mobilization. The position of Swachchhata Doot shall be an honorary position with high visibility with the motive of social service than a post of profit. The message has to be clearly spread in the GP during the selection process. The messengers need to be provided with adequate training and skills for undertaking the works expected from them. He is to be kept informed of the programme details, strategy and the latest development under the programme with all related issues.  The States may also introduce suitable awards with citation for “Swachchhata Doot “s for making village “open defection free”, on being awarded NGP. Monitoring of the performance of “Swachchhata Doot” should be incorporated in the system of programme monitoring in respect of GPs as per suggested common developed criteria mentioned in the guidelines.

All details in guidelines The Guidelines are available on the Ministry’s website www.ddws.nic.in. Two copies of the Guidelines have already been sent. An additional copy of the same will be distributed to all the representatives of various States present in the meeting.

Swachchhata Utsav 2011-12

Information, Education and Communication (IEC) is an extremely important component for rural sanitation programme that lays the basis for successful implementation of the programme.  IEC play a very critical role in bringing behavior change on various aspects of safe sanitation, creating effective demand, usage and links to health and hygiene. There is therefore, a need to supplement the decentralized IEC envisaged under TSC at district, block and GP level through an extensive national and state level campaign to create outcome based awareness among the beneficiaries, both BPL and APL to generate effective demand and sustain the same through repeated decentralized IEC.

The Ministry of Drinking Water and Sanitation has proposed to carry out extensive media campaign to sensitize people on the need of access to improved sanitation and bring sense of responsibility at all levels among different stakeholders about their role and responsibilities.  This duration will also see varied IEC campaigns including audio/video and print publicity, celebration of Sanitation Week in the states, organizing workshop, theater and folk shows intended at dissemination of key TSC messages. It is expected that the celebration of “Swachchhata Utsav” will help carry the message of sustained sanitation forward.

The Campaign is to be approximately 30 days duration from the 2nd October, 2011 and culminating on 4th November 2011.  It is expected that the awareness campaign for 30 days as above should give boost to TSC and help to carry the message of sustained sanitation forward, while creating assets to include entire communities in adoption of safe sanitation practices. The States may take assistance from their partner organizations like Unicef, WSP etc in their respective States for this awareness campaign. A letter is also written by Secretary (DWS) to the Chief Secretaries of all states to simultaneously carry out intensive IEC activity in the respective states and give effective boost to the Sanitation Campaign.

4.  Review performance of states under TSC

(a) Physical progress

The total project objectives and achievements under TSC are as under :

| Component | Sanctioned | Achievement | % |
| --- | --- | --- | --- |
| IHHL(BPL) | 6,18,38,909 | 4,30,46,630 | 69.61 |
| IHHL(APL) | 6,38,87,805 | 3,76,06,869 | 58.86 |
| Total IHHL | 12,57,26,714 | 8,06,53,499 | 64.15 |
| School Toilets | 13,14,636 | 11,20,257 | 85.21 |
| Anganwadi Toilets | 5,06,968 | 3,88,345 | 76.60 |
| Community Complexes | 33,684 | 22,137 | 65.72 |

In construction of individual household latrine (IHHL) the performance of Jammu & Kashmir, Bihar, Manipur, Jharkhand, Assam, Orissa, Rajasthan, Arunachal Pradesh, Nagaland, Chattisgarh, Meghalaya and Punjab is below the national average. When it comes to school toilet the performance is below the national average in Jammu & Kashmir, Meghalaya, Goa, West Bengal, Uttarakhand, Bihar, Nagaland, Madhya Pradesh, Tamilnadu, Tripura and Manipur. State-wise percentage physical performance is given below:-

| State | IHHL BPL% | IHHL APL% | IHHL(APL+ BPL)% | Sanitary Complex% | School Toilet% | Balwadi-Toilet% |
| --- | --- | --- | --- | --- | --- | --- |
| Andhra Pradesh | 75.12 | 70.77 | 73.58 | 100.00 | 90.24 | 45.15 |
| Arunachal Pradesh | 52.19 | 60.26 | 53.29 | 29.87 | 98.53 | 92.39 |
| Assam | 53.49 | 27.47 | 44.55 | 16.11 | 96.16 | 64.76 |
| Bihar | 38.41 | 15.07 | 28.02 | 27.98 | 69.68 | 21.20 |
| Chhattisgarh | 65.69 | 44.68 | 54.39 | 34.79 | 93.01 | 97.86 |
| D & N Haveli | 1.49 | 0.00 | 1.49 | 8.33 | 0.00 | 0.00 |
| Goa | 94.96 | 63.98 | 76.24 | 0.00 | 61.01 | 10.60 |
| Gujarat | 93.65 | 68.56 | 78.11 | 100.00 | 96.52 | 100.00 |
| Haryana | 93.64 | 93.39 | 93.47 | 89.66 | 94.61 | 91.10 |
| Himachal Pradesh | 100.00 | 100.00 | 100.00 | 46.05 | 91.31 | 80.13 |
| Jammu & Kashmir | 29.88 | 19.57 | 24.50 | 70.83 | 56.84 | 13.74 |
| Jharkhand | 59.25 | 13.01 | 41.86 | 16.29 | 87.66 | 51.83 |
| Karnataka | 64.96 | 67.47 | 66.23 | 57.24 | 100.00 | 100.00 |
| Kerala | 100.00 | 100.00 | 100.00 | 85.78 | 100.00 | 93.99 |
| Madhya Pradesh | 78.98 | 64.11 | 70.45 | 56.12 | 74.87 | 81.53 |
| Maharashtra | 67.99 | 69.09 | 68.68 | 64.74 | 100.00 | 96.60 |
| Manipur | 31.31 | 35.36 | 32.36 | 72.02 | 84.51 | 83.60 |
| Meghalaya | 56.08 | 69.11 | 59.77 | 44.48 | 60.12 | 67.86 |
| Mizoram | 66.38 | 88.86 | 70.30 | 93.04 | 100.00 | 59.11 |
| Nagaland | 55.71 | 41.14 | 53.56 | 77.45 | 71.64 | 74.12 |
| Orissa | 57.13 | 41.83 | 51.56 | 9.17 | 95.61 | 83.05 |
| Puducherry | 12.60 | 0.00 | 12.60 | 0.00 | 0.00 | 100.00 |
| Punjab | 32.05 | 98.31 | 62.95 | 16.06 | 100.00 | 100.00 |
| Rajasthan | 44.00 | 55.91 | 52.57 | 28.76 | 90.07 | 57.55 |
| Sikkim | 100.00 | 100.00 | 100.00 | 100.00 | 100.00 | 100.00 |
| Tamil Nadu | 83.94 | 67.19 | 75.74 | 100.00 | 74.89 | 86.56 |
| Tripura | 95.97 | 88.61 | 93.98 | 100.00 | 81.30 | 98.34 |
| Uttar Pradesh | 87.88 | 69.67 | 76.98 | 100.00 | 90.23 | 94.14 |
| Uttarakhand | 68.85 | 70.63 | 69.74 | 17.02 | 67.97 | 18.93 |
| West Bengal | 76.88 | 47.88 | 64.40 | 78.60 | 67.00 | 31.24 |
| TOTAL | 69.61 | 58.86 | 64.15 | 65.72 | 85.21 | 76.60Bottom of Form |

State-wise detailed physical progress is at Annexure-VII

(b) State-wise comparative physical achievement during Apr-Jul- 2010 & Apr-Jul-2011.

During Apr-Jul-2011, 23.82 lakh IHHLs, 18537 school toilet and 5190 anganwadi toilets have been reported to be constructed as compared to 29.97 lakh IHHLs, 23014 school toilet and 9252 anganwadi toilets of Apr-Jul-2010.

| S.N. | State Name | IHHL Total |  | School Toilets |  | Anganwadi Toilets |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | Apr-Jul-2010 | Apr-Jul-2011 | Apr-Jul-2010 | Apr-Jul-2011 | Apr-Jul-2010 | Apr-Jul-2011 |
| 1 | ANDHRA PRADESH | 166834 | 229490 | 1147 | 1564 | 235 | 399 |
| 2 | ARUNACHAL PRADESH | 15046 | 14617 | 200 | 2 | 92 | 22 |
| 3 | ASSAM | 108609 | 99673 | 3000 | 382 | 593 | 76 |
| 4 | BIHAR | 255632 | 186843 | 1401 | 2357 | 71 | 73 |
| 5 | CHHATTISGARH | 81518 | 18617 | 154 | 15 | 118 | 0 |
| 6 | D & N HAVELI | 0 | 0 | 0 | 0 | 0 | 0 |
| 7 | GOA | 0 | 0 | 0 | 0 | 0 | 0 |
| 8 | GUJARAT | 114631 | 97290 | 162 | 1030 | 263 | 157 |
| 9 | HARYANA | 35299 | 42927 | 149 | 186 | 160 | 185 |
| 10 | HIMACHAL PRADESH | 29412 | 18357 | 477 | 290 | 331 | 30 |
| 11 | JAMMU & KASHMIR | 2562 | 6154 | 25 | 49 | 2 | 15 |
| 12 | JHARKHAND | 120852 | 24564 | 1239 | 86 | 720 | 208 |
| 13 | KARNATAKA | 168268 | 163808 | 2 | 118 | 114 | 80 |
| 14 | KERALA | 1316 | 0 | 24 | 12 | 30 | 0 |
| 15 | MADHYA PRADESH | 263865 | 275299 | 4642 | 5468 | 920 | 419 |
| 16 | MAHARASHTRA | 93938 | 128465 | 755 | 5 | 208 | 58 |
| 17 | MANIPUR | 12008 | 9895 | 771 | 96 | 675 | 0 |
| 18 | MEGHALAYA | 8020 | 13772 | 230 | 308 | 85 | 241 |
| 19 | MIZORAM | 1611 | 0 | 0 | 0 | 0 | 0 |
| 20 | NAGALAND | 10569 | 31550 | 43 | 276 | 42 | 148 |
| 21 | ORISSA | 418393 | 165392 | 1566 | 360 | 752 | 238 |
| 22 | PUDUCHERRY | 75 | 0 | 0 | 0 | 0 | 0 |
| 23 | PUNJAB | 42564 | 0 | 59 | 0 | 2 | 844 |
| 24 | RAJASTHAN | 251533 | 163050 | 2811 | 928 | 854 | 417 |
| 25 | SIKKIM | 0 | 0 | 0 | 0 | 0 | 0 |
| 26 | TAMIL NADU | 189390 | 106413 | 439 | 227 | 7 | 9 |
| 27 | TRIPURA | 17291 | 8606 | 42 | 417 | 277 | 47 |
| 28 | UTTAR PRADESH | 393708 | 334366 | 476 | 0 | 1100 | 0 |
| 29 | UTTARAKHAND | 28517 | 36794 | 73 | 23 | 2 | 1 |
| 30 | WEST BENGAL | 166461 | 206136 | 3127 | 4338 | 1599 | 1523 |
|  | Total :- | 2997922 | 2382078 | 23014 | 18537 | 9252 | 5190 |

(c) Financial Progress

The total financial outlay under the TSC is Rs. 22022.61  crore. Central, State and beneficiary shares of the projects are Rs. 14425.83 crore, Rs. 5394.43 crore  and Rs. 2202.35 crore respectively. An amount of Rs.7519.10 crore has already been released by the Government of India for implementation of these projects, out of which Rs. 5808.48 crore has been reported to be utilized as reported by the States. Percentage expenditure against centre release is below national average in Punjab, Dadra and Nagar Haveli, Jammu & Kashmir, Orissa, Assam, Rajasthan, Andhra Pradesh, Jharkhand, Meghalaya, Bihar, West Bengal, Himachal Pradesh, Karnataka and Uttarakhand.

State-wise status is given below-

|  |  |  |  | (Rs. in crore) |
| --- | --- | --- | --- | --- |
| State | Approved- Centre share | Centre-Release | Centre-Exp | % Exp. against released |
| ANDHRA PRADESH | 114766.51 | 58840.43 | 39118.71 | 66.48 |
| ARUNACHAL PRADESH | 4662.35 | 2791.51 | 2224.98 | 79.71 |
| ASSAM | 65248.07 | 37550.83 | 24501.3 | 65.25 |
| BIHAR | 161632.24 | 56704.16 | 41808.42 | 73.73 |
| CHHATTISGARH | 45596.64 | 28348.6 | 22179.89 | 78.24 |
| D & N HAVELI | 80.69 | 3.15 | 1.67 | 53.02 |
| GOA | 634.96 | 172.32 | 149.93 | 87.01 |
| GUJARAT | 41025.7 | 28700.04 | 24324.15 | 84.75 |
| HARYANA | 13922.67 | 11136.1 | 8866.65 | 79.62 |
| HIMACHAL PRADESH | 11721.88 | 7081.23 | 5312.94 | 75.03 |
| JAMMU & KASHMIR | 28374.07 | 8188.01 | 4694.96 | 57.34 |
| JHARKHAND | 60485.48 | 26536.45 | 18020.26 | 67.91 |
| KARNATAKA | 70077.23 | 27619.18 | 21114.63 | 76.45 |
| KERALA | 11873.91 | 10297.81 | 8256.56 | 80.18 |
| MADHYA PRADESH | 113086.85 | 63206.24 | 51928.06 | 82.16 |
| MAHARASHTRA | 97771.77 | 56251.27 | 44267.39 | 78.70 |
| MANIPUR | 7908.73 | 2348.56 | 1977.02 | 84.18 |
| MEGHALAYA | 9562.87 | 6679.97 | 4593.75 | 68.77 |
| MIZORAM | 3448.71 | 2903.48 | 2324.09 | 80.04 |
| NAGALAND | 5607.04 | 3116.4 | 2996.75 | 96.16 |
| ORISSA | 104509.1 | 46091.07 | 28810.65 | 62.51 |
| PUDUCHERRY | 481.72 | 94.84 | 79.07 | 83.37 |
| PUNJAB | 15139.89 | 2921.86 | 1240.2 | 42.45 |
| RAJASTHAN | 64174.8 | 27105.55 | 17997.99 | 66.40 |
| SIKKIM | 1338.56 | 1123.07 | 1010.21 | 89.95 |
| TAMIL NADU | 69366.01 | 44154.11 | 35956.48 | 81.43 |
| TRIPURA | 6120.24 | 5354.4 | 4245.07 | 79.28 |
| UTTAR PRADESH | 192171.8 | 137666.29 | 126410.5 | 91.82 |
| UTTARAKHAND | 9993.12 | 5367.53 | 4118.1 | 76.72 |
| WEST BENGAL | 111799.51 | 43556.38 | 32318.27 | 74.20 |
| GRAND TOTAL | 1442583.11 | 751910.84 | 580848.64 | 77.25 |

State-wise detailed financial progress is at Annexure-VIII

(d) State-wise unspent balance during the year 2011-2012

The Opening balance as on 1-4-2011 was 1176.71 crore, During the year 2011-12, 776.18 crore have been released by Govt. of India, Out of which only 241.45 crore have been reported as expenditure. Some states like Andhra Pradesh, Orissa, Bihar, Assam, Maharashtra, Madhya Pradesh, Uttar Pradesh, West Bengal, Rajasthan, Jharkhand, Tamilnadu, Karnataka, Chhattisgarh, Gujarat, Jammu & Kashmir and Haryana have high unspent balance as compared to last year.  These states are requested to reduce unspent balances. State-wise position given below:

| S.N. | State Name | Opening Balance as on 1-4-2011 | Release During 2011-12(Upto Jul, 2011) | Exp. During 2011-12 | Unspent Balance |
| --- | --- | --- | --- | --- | --- |
| 1 | ANDHRA PRADESH | 16925.37 | 4828.44 | 2023.84 | 19729.97 |
| 2 | ARUNACHAL PRADESH | 685.84 | 102.44 | 221.75 | 566.53 |
| 3 | ASSAM | 9449.60 | 6125.59 | 2525.66 | 13049.53 |
| 4 | BIHAR | 7997.00 | 8609.55 | 1710.80 | 14895.74 |
| 5 | CHHATTISGARH | 4084.78 | 2702.42 | 618.49 | 6168.71 |
| 6 | D & N HAVELI | 1.48 | 0.00 | 0.00 | 1.48 |
| 7 | GOA | 22.39 | 0.00 | 0.00 | 22.39 |
| 8 | GUJARAT | 2766.82 | 2154.29 | 545.22 | 4375.89 |
| 9 | HARYANA | 2339.40 | 335.27 | 405.22 | 2269.45 |
| 10 | HIMACHAL PRADESH | 1735.93 | 469.57 | 437.21 | 1768.28 |
| 11 | JAMMU & KASHMIR | 2635.68 | 912.17 | 54.80 | 3493.05 |
| 12 | JHARKHAND | 5316.06 | 3632.46 | 432.32 | 8516.19 |
| 13 | KARNATAKA | 2408.42 | 4354.64 | 258.52 | 6504.55 |
| 14 | KERALA | 2060.82 | 158.89 | 178.46 | 2041.25 |
| 15 | MADHYA PRADESH | 7440.82 | 7538.00 | 3658.68 | 11320.15 |
| 16 | MAHARASHTRA | 7173.71 | 5799.94 | 988.28 | 11985.37 |
| 17 | MANIPUR | 437.60 | 0.00 | 66.07 | 371.54 |
| 18 | MEGHALAYA | 2943.43 | 557.86 | 1415.06 | 2086.22 |
| 19 | MIZORAM | 858.05 | 31.38 | 310.04 | 579.39 |
| 20 | NAGALAND | 1096.85 | 174.06 | 1151.26 | 119.66 |
| 21 | ORISSA | 12746.59 | 5585.85 | 1052.03 | 17280.42 |
| 22 | PUDUCHERRY | 15.77 | 0.00 | 0.00 | 15.77 |
| 23 | PUNJAB | 1489.41 | 283.18 | 90.93 | 1681.66 |
| 24 | RAJASTHAN | 6664.45 | 3443.79 | 1000.68 | 9107.56 |
| 25 | SIKKIM | 112.86 | 0.00 | 0.00 | 112.86 |
| 26 | TAMIL NADU | 5304.16 | 3831.03 | 917.95 | 8217.24 |
| 27 | TRIPURA | 1104.70 | 133.92 | 129.29 | 1109.33 |
| 28 | UTTAR PRADESH | 4562.86 | 8389.68 | 1685.48 | 11267.06 |
| 29 | UTTARAKHAND | 1161.59 | 402.38 | 314.54 | 1249.43 |
| 30 | WEST BENGAL | 6129.45 | 7062.13 | 1952.46 | 11239.11 |
| Grand Total |  | 117671.90 | 77618.93 | 24145.04 | 171145.79 |

5.   Online Data up-dation

(a) District not submitting Monthly Progress Report (MPR)

The following 95 districts have not entered monthly progress report online since July, 2011. These districts are required to enter online MPR immediately.

| Sl No | State Name | Sl No | District Name | Last |
| --- | --- | --- | --- | --- |
|  |  |  |  | Reported Month/Year |
| 1 | Arunachal Pradesh | 1 | DIBANG VALLEY | Jun-11 |
|  |  | 2 | EAST KAMENG | Jun-11 |
|  |  | 3 | EAST SIANG | Jun-11 |
|  |  | 4 | KURUNG KUMEY | Jun-11 |
|  |  | 5 | LOWER DIBANG VALLEY | Jun-11 |
|  |  | 6 | LOWER SUBANSIRI | Jun-11 |
|  |  | 7 | PAPUM PARE | Jun-11 |
|  |  | 8 | TIRAP | Jun-11 |
|  |  | 9 | WEST SIANG | Jun-11 |
| 2 | Assam | 1 | NORTH CACHAR HILLS | May-09 |
| 3 | Bihar | 1 | BHOJPUR | Jun-11 |
|  |  | 2 | NAWADA | Jun-11 |
|  |  | 3 | PATNA | Jun-11 |
| 4 | Chhattisgarh | 1 | JANJGIR - CHAMPA | Jun-11 |
|  |  | 2 | JASHPUR | Jun-11 |
|  |  | 3 | KANKER | Jun-11 |
|  |  | 4 | KORIYA | Jan-11 |
|  |  | 5 | MAHASAMUND | Jun-11 |
|  |  | 6 | RAJNANDGAON | Jun-11 |
|  |  | 7 | SURGUJA | Jun-11 |
| 5 | D & N Haveli | 1 | DADRA AND NAGAR HAVELI | Jun-04 |
| 6 | Goa | 1 | NORTH GOA | Mar-11 |
|  |  | 2 | SOUTH GOA | Feb-11 |
| 7 | Gujarat | 1 | DAHOD | May-11 |
| 8 | Haryana | 1 | KAITHAL | Jun-11 |
|  |  | 2 | PANCHKULA | Jun-11 |
| 9 | Jammu & Kashmir | 1 | ANANTNAG | May-11 |
|  |  | 2 | BANDIPORA | -- |
|  |  | 3 | BARAMULLA | Jun-11 |
|  |  | 4 | DODA | Jun-11 |
|  |  | 5 | JAMMU | Jun-11 |
|  |  | 6 | KARGIL | Mar-11 |
|  |  | 7 | KATHUA | Jun-11 |
|  |  | 8 | KISHTWAR | Jun-11 |
|  |  | 9 | KULGAM | Apr-11 |
|  |  | 10 | LEH (LADAKH) | Mar-11 |
|  |  | 11 | POONCH | Jun-11 |
|  |  | 12 | PULWAMA | Jun-11 |
|  |  | 13 | RAJAURI | Jun-11 |
|  |  | 14 | REASI | Jun-11 |
|  |  | 15 | SAMBA | Jun-11 |
|  |  | 16 | SHOPIAN | -- |
|  |  | 17 | SRINAGAR | Jun-11 |
|  |  | 18 | UDHAMPUR | Jun-11 |
| 10 | Karnataka | 1 | BAGALKOT | May-11 |
|  |  | 2 | BANGALORE RURAL | Jun-11 |
|  |  | 3 | BANGALORE URBAN | Jun-11 |
|  |  | 4 | CHIKBALLAPUR | May-11 |
|  |  | 5 | DHARWAD | Jun-11 |
|  |  | 6 | HASSAN | Jun-11 |
|  |  | 7 | MYSORE | Jun-11 |
|  |  | 8 | RAICHUR | May-11 |
|  |  | 9 | SHIMOGA | Jun-11 |
|  |  | 10 | TUMKUR | Jun-11 |
|  |  | 11 | UDUPI | May-11 |
| 11 | Madhya Pradesh | 1 | ALIRAJPUR | Jun-11 |
|  |  | 2 | BHOPAL | Jun-11 |
| 12 | Maharashtra | 1 | AHMEDNAGAR | Jun-11 |
| 13 | Manipur | 1 | CHANDEL | Jun-11 |
|  |  | 2 | UKHRUL | Mar-11 |
| 14 | Meghalaya | 1 | EAST KHASI HILLS | Jun-11 |
|  |  | 2 | SOUTH GARO HILLS | Jun-11 |
|  |  | 3 | WEST GARO HILLS | Jun-11 |
|  |  | 4 | WEST KHASI HILLS | Jun-11 |
| 15 | Mizoram | 1 | LUNGLEI | Jun-11 |
| 16 | Nagaland | 1 | TUENSANG | Jun-11 |
|  |  | 2 | ZUNHEBOTO | Jun-11 |
| 17 | Puducherry | 1 | PONDICHERRY | Aug-10 |
| 18 | Punjab | 1 | AMRITSAR | Jun-11 |
|  |  | 2 | BARNALA | Jun-11 |
|  |  | 3 | FARIDKOT | Jun-11 |
|  |  | 4 | FEROZEPUR | Jun-11 |
|  |  | 5 | GURDASPUR | Jun-11 |
|  |  | 6 | HOSHIARPUR | Jun-11 |
|  |  | 7 | JALANDHAR | Jun-11 |
|  |  | 8 | KAPURTHALA | Jun-11 |
|  |  | 9 | LUDHIANA | Jun-11 |
|  |  | 10 | MOGA | Jun-11 |
|  |  | 11 | MUKTSAR | Jun-11 |
|  |  | 12 | PATIALA | Jun-11 |
|  |  | 13 | S.A.S Nagar | Jun-11 |
|  |  | 14 | SANGRUR | Jun-11 |
|  |  | 15 | Tarn Taran | Jun-11 |
| 19 | Rajasthan | 1 | BARMER | Jun-11 |
|  |  | 2 | BIKANER | Jun-11 |
|  |  | 3 | DUNGARPUR | Jun-11 |
|  |  | 4 | GANGANAGAR | Jun-11 |
|  |  | 5 | JAIPUR | Jun-11 |
|  |  | 6 | KARAULI | Jun-11 |
|  |  | 7 | NAGAUR | Jun-11 |
|  |  | 8 | PALI | Jun-11 |
|  |  | 9 | SAWAI MADHOPUR | Jun-11 |
|  |  | 10 | SIROHI | Jun-11 |
| 20 | Tripura | 1 | DHALAI | Jun-11 |
|  |  | 2 | NORTH TRIPURA | May-11 |
| 20 | GrandTotal | 95 |  |  |

(b)   NGP awarded GP data not updated in online monitoring system:  53 NGP awarded GPs are not showing hundred percent coverage as per Online Monitoring Data. State-wise status is given below :

| Sl No. | State Name | Total GPs | Total NGP Awarded GPs | GPs which have achieved 100%Project Objective as per online data | Remaining NGPs for which 100% achievement to be entered |
| --- | --- | --- | --- | --- | --- |
| 1 | Andhra Pradesh | 21878 | 1132 | 1132 | 0 |
| 2 | Arunachal Pradesh | 1744 | 13 | 13 | 0 |
| 3 | Assam | 4006 | 26 | 24 | 2 |
| 4 | Bihar | 8504 | 212 | 209 | 3 |
| 5 | Chhattisgarh | 9839 | 691 | 691 | 0 |
| 6 | Gujarat | 14457 | 1857 | 1851 | 6 |
| 7 | Haryana | 6234 | 1245 | 1244 | 1 |
| 8 | Himachal Pradesh | 3243 | 688 | 688 | 0 |
| 9 | Jammu & Kashmir | 4022 | 12 | 0 | 12 |
| 10 | Jharkhand | 4560 | 212 | 209 | 3 |
| 11 | Karnataka | 5654 | 966 | 966 | 0 |
| 12 | Kerala | 999 | 972 | 972 | 0 |
| 13 | Madhya Pradesh | 23072 | 1855 | 1854 | 1 |
| 14 | Maharashtra | 28195 | 9062 | 9053 | 9 |
| 15 | Manipur | 1261 | 2 | 2 | 0 |
| 16 | Meghalaya | 5561 | 220 | 220 | 0 |
| 17 | Mizoram | 759 | 37 | 29 | 8 |
| 18 | Nagaland | 1110 | 73 | 72 | 1 |
| 19 | Orissa | 6234 | 236 | 236 | 0 |
| 20 | Punjab | 12813 | 152 | 152 | 0 |
| 21 | Rajasthan | 9234 | 289 | 286 | 3 |
| 22 | Sikkim | 163 | 155 | 155 | 0 |
| 23 | Tamil Nadu | 12617 | 2332 | 2332 | 0 |
| 24 | Tripura | 1062 | 113 | 113 | 0 |
| 25 | Uttar Pradesh | 52701 | 1041 | 1040 | 1 |
| 26 | Uttarakhand | 7589 | 461 | 461 | 0 |
| 27 | West Bengal | 3354 | 1039 | 1036 | 3 |
| Total |  | 250865 | 25093 | 25040 | 53 |

(c)   Entry of Annual Action Plan 2011-12:

As decided in Annual Implementation Plan meetings each district has to enter online the Annual Action Plan for the year 2011-12. Till date out of 607 districts,38 districts have not entered the Annual Action Plan 2011-12 in online monitoring system of TSC. The last date as agreed in the last secy meeting held on 1st June 2011 was 20th June 2011. Further the states were also requested to update the same during video conferencing. States/UTs are requested to expedite the same. State-wise status is below :-

| Entry Status for Annual Action Plan 2011-2012 |  |  |  |  |
| --- | --- | --- | --- | --- |
| Sl.No. | State Name | Total no. of Project Approved | No. of Districts Entered | Remaining Districts |
| Top of Form 1Bottom of Form | ANDHRA PRADESH | 22 | 22 | 0 |
| 2 | ARUNACHAL PRADESH | 16 | 16 | 0 |
| 3 | ASSAM | 26 | 20 | 6 |
| 4 | BIHAR | 38 | 38 | 0 |
| 5 | CHHATTISGARH | 16 | 16 | 0 |
| 6 | D & N HAVELI | 1 | 0 | 1 |
| 7 | GOA | 2 | 0 | 2 |
| 8 | GUJARAT | 25 | 25 | 0 |
| 9 | HARYANA | 20 | 20 | 0 |
| 10 | HIMACHAL PRADESH | 12 | 12 | 0 |
| 11 | JAMMU & KASHMIR | 21 | 21 | 0 |
| 12 | JHARKHAND | 24 | 24 | 0 |
| 13 | KARNATAKA | 29 | 29 | 0 |
| 14 | KERALA | 14 | 14 | 0 |
| 15 | MADHYA PRADESH | 50 | 50 | 0 |
| 16 | MAHARASHTRA | 33 | 33 | 0 |
| 17 | MANIPUR | 9 | 9 | 0 |
| 18 | MEGHALAYA | 7 | 7 | 0 |
| 19 | MIZORAM | 8 | 8 | 0 |
| 20 | NAGALAND | 11 | 11 | 0 |
| 21 | ORISSA | 30 | 30 | 0 |
| 22 | PUDUCHERRY | 1 | 0 | 1 |
| 23 | PUNJAB | 20 | 20 | 0 |
| 24 | RAJASTHAN | 32 | 32 | 0 |
| 25 | SIKKIM | 4 | 0 | 4 |
| 26 | TAMIL NADU | 29 | 5 | 24 |
| 27 | TRIPURA | 4 | 4 | 0 |
| 28 | UTTAR PRADESH | 71 | 71 | 0 |
| 29 | UTTARAKHAND | 13 | 13 | 0 |
| 30 | WEST BENGAL | 19 | 19 | 0 |
| Total :- |  | 607 | 569 | 38 Bottom of Form |

6.     Independent assessment of rural sanitation

| State Name | Sanitation Coverage NSSO (2008-09) | Sanitation Coverage as per TSC 2008-09 | Sanitation Coverage as per ASER 2010 | Sanitation Coverage as per NLM 2010 |
| --- | --- | --- | --- | --- |
| ANDHRA PRADESH | 35.70 | 63.94 | 53.90 | 30.00 |
| ARUNACHAL PRADESH | 83.80 | 46.72 | 68.90 | 96.00 |
| ASSAM | 86.50 | 50.05 | 47.00 | 63.64 |
| BIHAR | 20.20 | 27.45 | 22.10 | 44.56 |
| CHHATTISGARH | 17.70 | 37.23 | 24.70 | 45.11 |
| D & N HAVELI | 46.80 | 70.06 | 28.70 | NA |
| GOA | 63.80 | 89.78 | 82.50 | 100.00 |
| GUJARAT | 32.70 | 67.60 | 44.80 | 45.75 |
| HARYANA | 54.70 | 82.16 | 75.30 | 60.56 |
| HIMACHAL PRADESH | 53.50 | 85.66 | 77.30 | 89.00 |
| JAMMU & KASHMIR | 65.10 | 33.69 | NA | 66.11 |
| JHARKHAND | 15.90 | 29.55 | 15.00 | 51.16 |
| KARNATAKA | 24.80 | 43.25 | 35.00 | 70.74 |
| KERALA | 94.70 | 99.73 | 96.00 | 100.00 |
| MADHYA PRADESH | 14.70 | 48.22 | NA | 58.31 |
| MAHARASHTRA | 39.30 | 60.61 | 48.80 | 58.72 |
| MANIPUR | 98.90 | 48.58 | 86.00 | 97.73 |
| MEGHALAYA | 88.60 | 42.90 | 63.10 | 98.00 |
| MIZORAM | 98.80 | 75.84 | 63.60 | 88.33 |
| NAGALAND | 96.90 | 54.57 | 76.20 | 81.01 |
| ORISSA | 11.80 | 35.03 | 22.80 | 47.39 |
| PUDUCHERRY | 34.60 | 52.14 | 40.00 | 100.00 |
| PUNJAB | 63.80 | 81.41 | 81.20 | 54.68 |
| RAJASTHAN | 17.90 | 39.09 | 35.70 | 45.08 |
| SIKKIM | 97.50 | 100.00 | 94.60 | 100.00 |
| TAMIL NADU | 26.50 | 71.26 | 33.30 | 36.96 |
| TRIPURA | 96.60 | 97.79 | 87.50 | 65.00 |
| UTTAR PRADESH | 46.50 | 58.21 | 25.90 | 47.57 |
| UTTARAKHAND | 20.80 | 58.12 | 67.90 | 56.76 |
| WEST BENGAL | 58.30 | 70.43 | 56.10 | 40.00 |
| All India | 34.80 | 56.03 | 42.00 | 56.72 |

As per NSSO-2008-09, rural India has achieved sanitation coverage of 34.8%. While as per Online Reporting Data from Ministry of Drinking Water & Sanitation India has 56.03% sanitation coverage as of 2008-09. As per ASER Report of 2010, 42% rural households have toilets. Also as per NLM deputed by Ministry of Rural Development, 56.72% households having toilets in 2010. Comparative statement of State wise figures with respect to Rural Sanitation coverage as per NSSO-2008-09 Survey, TSC Online Monitoring System 2008-09, ASER 2010 and NLM 2010 is as under.

There appears to be a big  gap between the NSSO-2008-09 report figures and the data reported by the states. We therefore need to  identify the reasons for this data  gap and take suitable measures to plug this gap so that a unified and authentic picture of the sanitation converge in India may be reported and appropriate plan of action may thus be prepared.

The census 2011 has recently completed which shall report on the sanitation status in India. 	22 T

************

Annexure-I

Discrepancy between Distt. MPR & Panchayat MPR achievements

| S.N. | State | % IHHL Ach(Distt) | % IHHL Ach(Panchayat) |
| --- | --- | --- | --- |
| 1 | ANDHRA PRADESH | 73.08 | 36.92 |
| 2 | ARUNACHAL PRADESH | 52.67 | 12.09 |
| 3 | ASSAM | 44.02 | 26.77 |
| 4 | BIHAR | 27.75 | 13.83 |
| 5 | CHHATTISGARH | 54.30 | 36.40 |
| 6 | D & N HAVELI | 1.49 | 100.00 |
| 7 | GOA | 76.24 | 28.33 |
| 8 | GUJARAT | 77.86 | 83.32 |
| 9 | HARYANA | 93.07 | 84.62 |
| 10 | HIMACHAL PRADESH | 100.00 | 100.00 |
| 11 | JAMMU & KASHMIR | 24.50 | 0.33 |
| 12 | JHARKHAND | 41.70 | 25.83 |
| 13 | KARNATAKA | 66.04 | 61.21 |
| 14 | KERALA | 100.00 | 100.00 |
| 15 | MADHYA PRADESH | 70.23 | 54.92 |
| 16 | MAHARASHTRA | 68.41 | 66.84 |
| 17 | MANIPUR | 31.92 | 16.71 |
| 18 | MEGHALAYA | 59.07 | 41.26 |
| 19 | MIZORAM | 70.30 | 81.56 |
| 20 | NAGALAND | 51.38 | 32.22 |
| 21 | ORISSA | 51.23 | 36.14 |
| 22 | PUDUCHERRY | 12.60 | 100.00 |
| 23 | PUNJAB | 62.95 | 9.30 |
| 24 | RAJASTHAN | 52.23 | 32.77 |
| 25 | SIKKIM | 100.00 | 100.00 |
| 26 | TAMIL NADU | 75.48 | 67.33 |
| 27 | TRIPURA | 93.98 | 100.00 |
| 28 | UTTAR PRADESH | 76.55 | 31.49 |
| 29 | UTTARAKHAND | 69.74 | 50.86 |
| 30 | WEST BENGAL | 64.03 | 69.05 |
| Grand Total :- |  | 63.82 | 46.04 |

Annexure-II

% of GPs on the basis of %age achievement(0%-25%)

| Sr. | State Name | %No. of GPs (Ach. 0-25%) |
| --- | --- | --- |
| 1 | ANDHRA PRADESH | 52.86 |
| 2 | ARUNACHAL PRADESH | 78.39 |
| 3 | ASSAM | 59.19 |
| 4 | BIHAR | 83.79 |
| 5 | CHHATTISGARH | 59.88 |
| 6 | D & N HAVELI | 0.00 |
| 7 | GOA | 77.13 |
| 8 | GUJARAT | 6.19 |
| 9 | HARYANA | 8.71 |
| 10 | HIMACHAL PRADESH | 1.27 |
| 11 | JAMMU & KASHMIR | 98.56 |
| 12 | JHARKHAND | 66.35 |
| 13 | KARNATAKA | 25.80 |
| 14 | KERALA | 0.00 |
| 15 | MADHYA PRADESH | 38.40 |
| 16 | MAHARASHTRA | 24.96 |
| 17 | MANIPUR | 82.76 |
| 18 | MEGHALAYA | 64.61 |
| 19 | MIZORAM | 13.50 |
| 20 | NAGALAND | 65.44 |
| 21 | ORISSA | 49.01 |
| 22 | PUDUCHERRY | 0.00 |
| 23 | PUNJAB | 72.75 |
| 24 | RAJASTHAN | 51.45 |
| 25 | SIKKIM | 0.00 |
| 26 | TAMIL NADU | 22.24 |
| 27 | TRIPURA | 24.71 |
| 28 | UTTAR PRADESH | 51.44 |
| 29 | UTTARAKHAND | 24.86 |
| 30 | WEST BENGAL | 20.69 |
| Grand Total :- |  | 42.48 |

Annexure-III

% of GPs on the basis of %age achievement (25%-50%)

| Sr. | State Name | %No. of GPs (Ach. 25-50%) |
| --- | --- | --- |
| 1 | ANDHRA PRADESH | 12.37 |
| 2 | ARUNACHAL PRADESH | 6.07 |
| 3 | ASSAM | 20.77 |
| 4 | BIHAR | 5.35 |
| 5 | CHHATTISGARH | 8.41 |
| 6 | D & N HAVELI | 0.00 |
| 7 | GOA | 3.19 |
| 8 | GUJARAT | 8.75 |
| 9 | HARYANA | 6.50 |
| 10 | HIMACHAL PRADESH | 1.30 |
| 11 | JAMMU & KASHMIR | 0.14 |
| 12 | JHARKHAND | 7.82 |
| 13 | KARNATAKA | 12.71 |
| 14 | KERALA | 0.00 |
| 15 | MADHYA PRADESH | 13.14 |
| 16 | MAHARASHTRA | 7.81 |
| 17 | MANIPUR | 0.00 |
| 18 | MEGHALAYA | 1.56 |
| 19 | MIZORAM | 2.76 |
| 20 | NAGALAND | 0.00 |
| 21 | ORISSA | 22.65 |
| 22 | PUDUCHERRY | 0.00 |
| 23 | PUNJAB | 1.37 |
| 24 | RAJASTHAN | 20.85 |
| 25 | SIKKIM | 0.00 |
| 26 | TAMIL NADU | 13.13 |
| 27 | TRIPURA | 0.87 |
| 28 | UTTAR PRADESH | 22.15 |
| 29 | UTTARAKHAND | 21.02 |
| 30 | WEST BENGAL | 14.31 |
| Grand Total :- |  | 12.92 |

Annexure-IV

% of GPs on the basis of %age achievement (50%-75%)

| Sr. | State Name | %No. of GPs (Ach. 50-75%) |
| --- | --- | --- |
| 1 | ANDHRA PRADESH | 5.93 |
| 2 | ARUNACHAL PRADESH | 2.98 |
| 3 | ASSAM | 10.90 |
| 4 | BIHAR | 1.96 |
| 5 | CHHATTISGARH | 3.80 |
| 6 | D & N HAVELI | 0.00 |
| 7 | GOA | 3.72 |
| 8 | GUJARAT | 13.75 |
| 9 | HARYANA | 8.57 |
| 10 | HIMACHAL PRADESH | 3.39 |
| 11 | JAMMU & KASHMIR | 0.07 |
| 12 | JHARKHAND | 4.15 |
| 13 | KARNATAKA | 6.48 |
| 14 | KERALA | 0.00 |
| 15 | MADHYA PRADESH | 5.68 |
| 16 | MAHARASHTRA | 4.45 |
| 17 | MANIPUR | 0.00 |
| 18 | MEGHALAYA | 1.07 |
| 19 | MIZORAM | 15.09 |
| 20 | NAGALAND | 0.00 |
| 21 | ORISSA | 10.80 |
| 22 | PUDUCHERRY | 0.00 |
| 23 | PUNJAB | 1.18 |
| 24 | RAJASTHAN | 8.08 |
| 25 | SIKKIM | 0.00 |
| 26 | TAMIL NADU | 10.80 |
| 27 | TRIPURA | 2.12 |
| 28 | UTTAR PRADESH | 11.37 |
| 29 | UTTARAKHAND | 18.62 |
| 30 | WEST BENGAL | 10.76 |
| Grand Total :- |  | 7.70 |

Annexure-V

% of GPs on the basis of %age achievement (75%-100%)

| Sr. | State Name | %No. of GPs (Ach. 75-100%) |
| --- | --- | --- |
| 1 | ANDHRA PRADESH | 4.05 |
| 2 | ARUNACHAL PRADESH | 0.99 |
| 3 | ASSAM | 4.43 |
| 4 | BIHAR | 0.97 |
| 5 | CHHATTISGARH | 1.88 |
| 6 | D & N HAVELI | 0.00 |
| 7 | GOA | 1.60 |
| 8 | GUJARAT | 14.20 |
| 9 | HARYANA | 9.13 |
| 10 | HIMACHAL PRADESH | 8.20 |
| 11 | JAMMU & KASHMIR | 0.07 |
| 12 | JHARKHAND | 2.21 |
| 13 | KARNATAKA | 5.06 |
| 14 | KERALA | 0.10 |
| 15 | MADHYA PRADESH | 3.26 |
| 16 | MAHARASHTRA | 2.69 |
| 17 | MANIPUR | 2.30 |
| 18 | MEGHALAYA | 1.32 |
| 19 | MIZORAM | 21.34 |
| 20 | NAGALAND | 0.00 |
| 21 | ORISSA | 3.37 |
| 22 | PUDUCHERRY | 0.00 |
| 23 | PUNJAB | 1.32 |
| 24 | RAJASTHAN | 3.20 |
| 25 | SIKKIM | 0.00 |
| 26 | TAMIL NADU | 8.84 |
| 27 | TRIPURA | 4.63 |
| 28 | UTTAR PRADESH | 4.92 |
| 29 | UTTARAKHAND | 13.54 |
| 30 | WEST BENGAL | 8.14 |
| Grand Total :- |  | 4.95 |

Annexure-VI

% of GPs on the basis of %age achievement (100%)

| Sr. | State Name | %No. of GPs (Ach. 100%) |
| --- | --- | --- |
| 1 | ANDHRA PRADESH | 24.79 |
| 2 | ARUNACHAL PRADESH | 11.57 |
| 3 | ASSAM | 4.71 |
| 4 | BIHAR | 7.94 |
| 5 | CHHATTISGARH | 26.02 |
| 6 | D & N HAVELI | 0.00 |
| 7 | GOA | 14.36 |
| 8 | GUJARAT | 57.11 |
| 9 | HARYANA | 67.08 |
| 10 | HIMACHAL PRADESH | 85.83 |
| 11 | JAMMU & KASHMIR | 1.17 |
| 12 | JHARKHAND | 19.46 |
| 13 | KARNATAKA | 49.95 |
| 14 | KERALA | 99.90 |
| 15 | MADHYA PRADESH | 39.52 |
| 16 | MAHARASHTRA | 60.09 |
| 17 | MANIPUR | 14.94 |
| 18 | MEGHALAYA | 31.44 |
| 19 | MIZORAM | 47.31 |
| 20 | NAGALAND | 34.56 |
| 21 | ORISSA | 14.18 |
| 22 | PUDUCHERRY | 0.00 |
| 23 | PUNJAB | 23.39 |
| 24 | RAJASTHAN | 16.42 |
| 25 | SIKKIM | 100.00 |
| 26 | TAMIL NADU | 44.99 |
| 27 | TRIPURA | 67.66 |
| 28 | UTTAR PRADESH | 10.11 |
| 29 | UTTARAKHAND | 21.95 |
| 30 | WEST BENGAL | 46.09 |
| Grand Total :- |  | 31.95 |

|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | Annexure-VII |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| TOTAL SANITATION CAMPAIGN (TSC) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| PHYSICAL PROGRESS REPORT AS OF JULY 2011 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Sr. | State Name | Project Objectives |  |  |  |  |  |  |  | Project Performance |  |  |  |  |  |  |  |
|  |  | IHHL BPL | IHHL APL | IHHL TOTAL | SCW | School Toilets | Balwadi | RSM | PC | IHHL BPL | IHHL APL | IHHL TOTAL | SCW | School Toilets | Balwadi Toilets | RSM | PC |
|  |  |  |  |  |  |  | Toilets |  |  |  |  |  |  |  |  |  |  |
| Top of Form 1Bottom of Form | ANDHRA PRADESH | 6636229 | 3629688 | 10265917 | 575 | 115908 | 14990 | 220 | 0 | 4985208 | 2568642 | 7553850 | 944 | 104590 | 6768 | 418 | 23 |
| 2 | ARUNACHAL PRADESH | 115560 | 18301 | 133861 | 318 | 3944 | 1866 | 39 | 0 | 60311 | 11029 | 71340 | 95 | 3886 | 1724 | 6 | 0 |
| 3 | ASSAM | 2220017 | 1161020 | 3381037 | 211 | 34772 | 16819 | 115 | 0 | 1187386 | 318941 | 1506327 | 34 | 33438 | 10892 | 58 | 122 |
| 4 | BIHAR | 6195779 | 4975535 | 11171314 | 2362 | 76581 | 6595 | 364 | 0 | 2379887 | 749832 | 3129719 | 661 | 53363 | 1398 | 392 | 724 |
| 5 | CHHATTISGARH | 1568600 | 1823853 | 3392453 | 618 | 52338 | 10211 | 100 | 6 | 1030358 | 814952 | 1845310 | 215 | 48679 | 9992 | 66 | 11 |
| 6 | D & N HAVELI | 2480 | 0 | 2480 | 12 | 0 | 0 | 1 | 0 | 37 | 0 | 37 | 1 | 0 | 0 | 0 | 0 |
| 7 | GOA | 17935 | 27388 | 45323 | 150 | 731 | 547 | 3 | 0 | 17031 | 17522 | 34553 | 0 | 446 | 58 | 0 | 0 |
| 8 | GUJARAT | 2046857 | 3331630 | 5378487 | 1671 | 28617 | 23460 | 168 | 0 | 1916806 | 2284213 | 4201019 | 1762 | 27620 | 24654 | 365 | 5 |
| 9 | HARYANA | 636940 | 1458494 | 2095434 | 1335 | 9160 | 7599 | 16 | 1 | 596413 | 1362102 | 1958515 | 1197 | 8666 | 6923 | 94 | 9 |
| 10 | HIMACHAL PRADESH | 218154 | 632583 | 850737 | 1229 | 17863 | 10408 | 59 | 0 | 247764 | 765882 | 1013646 | 566 | 16311 | 8340 | 19 | 2 |
| 11 | JAMMU & KASHMIR | 703071 | 767732 | 1470803 | 1080 | 27277 | 1070 | 99 | 4 | 210104 | 150260 | 360364 | 765 | 15505 | 147 | 14 | 0 |
| 12 | JHARKHAND | 2327306 | 1402189 | 3729495 | 1203 | 42687 | 11472 | 249 | 0 | 1378815 | 182401 | 1561216 | 196 | 37421 | 5946 | 226 | 516 |
| 13 | KARNATAKA | 2889224 | 2981691 | 5870915 | 1305 | 39267 | 26353 | 290 | 6 | 1876891 | 2011622 | 3888513 | 747 | 41015 | 27141 | 217 | 15 |
| 14 | KERALA | 961831 | 111911 | 1073742 | 1090 | 3600 | 4957 | 98 | 0 | 975678 | 142883 | 1118561 | 935 | 3611 | 4659 | 67 | 24 |
| 15 | MADHYA PRADESH | 3614346 | 4852847 | 8467193 | 1602 | 137730 | 27595 | 356 | 29 | 2854467 | 3110979 | 5965446 | 899 | 103113 | 22497 | 363 | 32 |
| 16 | MAHARASHTRA | 3623439 | 6104904 | 9728343 | 8210 | 87452 | 60076 | 329 | 26 | 2463607 | 4217582 | 6681189 | 5315 | 87656 | 58034 | 1507 | 49 |
| 17 | MANIPUR | 194887 | 68367 | 263254 | 386 | 3919 | 1201 | 35 | 0 | 61024 | 24176 | 85200 | 278 | 3312 | 1004 | 17 | 3 |
| 18 | MEGHALAYA | 216333 | 85500 | 301833 | 290 | 10331 | 1851 | 36 | 0 | 121329 | 59091 | 180420 | 129 | 6211 | 1256 | 6 | 0 |
| 19 | MIZORAM | 89903 | 18975 | 108878 | 560 | 3219 | 1543 | 20 | 0 | 59679 | 16861 | 76540 | 521 | 3219 | 912 | 0 | 0 |
| 20 | NAGALAND | 180092 | 31254 | 211346 | 275 | 2972 | 1302 | 29 | 0 | 100328 | 12859 | 113187 | 213 | 2129 | 965 | 11 | 0 |
| 21 | ORISSA | 4485050 | 2571598 | 7056648 | 818 | 70663 | 25160 | 289 | 0 | 2562335 | 1075825 | 3638160 | 75 | 67560 | 20895 | 283 | 718 |
| 22 | PUDUCHERRY | 18000 | 0 | 18000 | 0 | 26 | 16 | 3 | 0 | 2268 | 0 | 2268 | 30 | 0 | 16 | 2 | 0 |
| 23 | PUNJAB | 623198 | 544370 | 1167568 | 411 | 7464 | 3274 | 81 | 0 | 199757 | 535175 | 734932 | 66 | 7781 | 3762 | 7 | 0 |
| 24 | RAJASTHAN | 1960903 | 5023430 | 6984333 | 1544 | 68134 | 21198 | 317 | 0 | 862843 | 2808631 | 3671474 | 444 | 61365 | 12199 | 230 | 42 |
| 25 | SIKKIM | 51302 | 35712 | 87014 | 789 | 1604 | 340 | 12 | 0 | 58104 | 36496 | 94600 | 913 | 1606 | 416 | 0 | 0 |
| 26 | TAMIL NADU | 4422133 | 4244955 | 8667088 | 1438 | 53678 | 27970 | 249 | 0 | 3712026 | 2852349 | 6564375 | 1550 | 40201 | 24212 | 195 | 65 |
| 27 | TRIPURA | 454757 | 169017 | 623774 | 226 | 6833 | 6024 | 35 | 0 | 436434 | 149770 | 586204 | 231 | 5555 | 5924 | 143 | 432 |
| 28 | UTTAR PRADESH | 8303794 | 12372693 | 20676487 | 2366 | 269860 | 107302 | 404 | 24 | 7296984 | 8619827 | 15916811 | 2379 | 243495 | 101013 | 259 | 80 |
| 29 | UTTARAKHAND | 441631 | 444670 | 886301 | 470 | 3925 | 1601 | 71 | 10 | 304085 | 314057 | 618142 | 80 | 2668 | 303 | 24 | 1 |
| 30 | WEST BENGAL | 6619158 | 4997498 | 11616656 | 1140 | 134081 | 84168 | 409 | 32 | 5088671 | 2392910 | 7481581 | 896 | 89835 | 26295 | 353 | 231 |
| 30 | Total | 61838909 | 63887805 | 125726714 | 33684 | 1314636 | 506968 | 4496 | 138 | 43046630 | 37606869 | 80653499 | 22137 | 1120257 | 388345 | 5342 | 3104 Bottom of Form |

|  |  |  |  |  |  |  |  |  |  |  |  | Annexure-VIII |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| TOTAL SANITATION CAMPAIGN (TSC) |  |  |  |  |  |  |  |  |  |  |  |  |  |
| (Rs. in Lakhs) |  |  |  |  |  |  |  |  |  |  |  |  |  |
| FINANCIAL PROGRESS REPORT AS OF JULY, 2011 |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Sl. | State Name | Total Projects Outlay | Approved Share |  |  | Release of funds |  |  |  | Expenditure Reported |  |  |  |
| No. |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  | Centre | State | Benef | Centre | State | Benef | Total | Centre | State | Benef | Total |
| Top of Form 1Bottom of Form | ANDHRA PRADESH | 178187.67 | 114766.51 | 43841.36 | 19579.80 | 58840.43 | 35113.87 | 14065.04 | 108019.35 | 39118.71 | 29402.35 | 10906.01 | 79427.07 |
| 2 | ARUNACHAL PRADESH | 6700.94 | 4662.35 | 1562.98 | 475.61 | 2791.51 | 581.84 | 137.78 | 3511.13 | 2224.98 | 499.18 | 126.44 | 2850.60 |
| 3 | ASSAM | 92814.80 | 65248.07 | 20582.96 | 6983.77 | 37550.83 | 9053.49 | 2416.58 | 49020.89 | 24501.30 | 7947.14 | 2225.48 | 34673.92 |
| 4 | BIHAR | 242946.57 | 161632.24 | 60051.31 | 21263.02 | 56704.16 | 20710.50 | 3545.94 | 80960.60 | 41808.42 | 16481.28 | 3191.94 | 61481.63 |
| 5 | CHHATTISGARH | 67877.81 | 45596.64 | 16475.61 | 5805.56 | 28348.60 | 13735.63 | 2411.87 | 44496.10 | 22179.89 | 10228.84 | 2293.13 | 34701.86 |
| 6 | D & N HAVELI | 91.00 | 80.69 | 0.00 | 10.31 | 3.15 | 0.00 | 0.00 | 3.15 | 1.67 | 0.00 | 0.00 | 1.67 |
| 7 | GOA | 1059.43 | 634.96 | 292.25 | 132.22 | 172.32 | 112.86 | 0.00 | 285.18 | 149.93 | 97.97 | 0.00 | 247.90 |
| 8 | GUJARAT | 65921.67 | 41025.70 | 15942.19 | 8953.78 | 28700.04 | 12743.64 | 8956.93 | 50400.61 | 24324.15 | 10567.00 | 6427.19 | 41318.34 |
| 9 | HARYANA | 23087.84 | 13922.67 | 5687.00 | 3478.17 | 11136.10 | 4705.70 | 4011.90 | 19853.70 | 8866.65 | 3691.41 | 2458.98 | 15017.04 |
| 10 | HIMACHAL PRADESH | 17696.55 | 11721.88 | 4500.44 | 1474.23 | 7081.23 | 2579.13 | 777.84 | 10438.20 | 5312.94 | 1891.71 | 550.35 | 7755.00 |
| 11 | JAMMU & KASHMIR | 40598.74 | 28374.07 | 9628.36 | 2596.31 | 8188.01 | 2492.18 | 921.57 | 11601.77 | 4694.96 | 2295.80 | 588.33 | 7579.09 |
| 12 | JHARKHAND | 90728.43 | 60485.48 | 22185.77 | 8057.18 | 26536.45 | 18159.16 | 2324.95 | 47020.56 | 18020.26 | 10069.20 | 1766.96 | 29856.42 |
| 13 | KARNATAKA | 108474.68 | 70077.23 | 26898.26 | 11499.19 | 27619.18 | 10913.15 | 17524.74 | 56057.07 | 21114.63 | 9268.65 | 4081.32 | 34464.60 |
| 14 | KERALA | 22189.92 | 11873.91 | 5544.08 | 4771.93 | 10297.81 | 4691.45 | 7456.84 | 22446.09 | 8256.56 | 3517.52 | 5736.66 | 17510.74 |
| 15 | MADHYA PRADESH | 170288.99 | 113086.85 | 41987.69 | 15214.45 | 63206.24 | 22746.19 | 12537.24 | 98489.67 | 51928.06 | 19522.31 | 7359.34 | 78809.71 |
| 16 | MAHARASHTRA | 148969.04 | 97771.77 | 36414.52 | 14782.75 | 56251.27 | 25897.88 | 11137.01 | 93286.16 | 44267.39 | 19519.73 | 6138.80 | 69925.92 |
| 17 | MANIPUR | 11274.03 | 7908.73 | 2579.50 | 785.80 | 2348.56 | 831.01 | 223.01 | 3402.58 | 1977.02 | 718.81 | 195.98 | 2891.81 |
| 18 | MEGHALAYA | 14008.99 | 9562.87 | 3411.07 | 1035.05 | 6679.97 | 1706.31 | 204.80 | 8591.07 | 4593.75 | 1480.37 | 167.48 | 6241.59 |
| 19 | MIZORAM | 5040.99 | 3448.71 | 1161.45 | 430.83 | 2903.48 | 723.79 | 313.57 | 3940.84 | 2324.09 | 668.57 | 311.30 | 3303.96 |
| 20 | NAGALAND | 7957.58 | 5607.04 | 1759.75 | 590.79 | 3116.40 | 582.74 | 175.77 | 3874.91 | 2996.75 | 576.45 | 172.24 | 3745.43 |
| 21 | ORISSA | 156204.83 | 104509.10 | 37841.95 | 13853.78 | 46091.07 | 14847.75 | 4946.17 | 65884.99 | 28810.65 | 10946.78 | 4795.49 | 44552.93 |
| 22 | PUDUCHERRY | 572.56 | 481.72 | 0.00 | 90.84 | 94.84 | 0.00 | 0.00 | 94.84 | 79.07 | 0.00 | 0.00 | 79.07 |
| 23 | PUNJAB | 24134.47 | 15139.89 | 6532.40 | 2462.18 | 2921.86 | 822.21 | 106.29 | 3850.36 | 1240.20 | 349.40 | 93.82 | 1683.42 |
| 24 | RAJASTHAN | 95210.03 | 64174.80 | 23651.23 | 7384.00 | 27105.55 | 7726.82 | 2729.89 | 37562.26 | 18001.28 | 6513.81 | 1715.69 | 26230.78 |
| 25 | SIKKIM | 2053.82 | 1338.56 | 440.74 | 274.52 | 1123.07 | 1051.82 | 729.45 | 2904.34 | 1010.21 | 1051.82 | 729.45 | 2791.48 |
| 26 | TAMIL NADU | 114367.01 | 69366.01 | 28683.56 | 16317.44 | 44154.11 | 22524.27 | 11496.86 | 78175.23 | 35956.48 | 16546.49 | 9911.99 | 62414.96 |
| 27 | TRIPURA | 9838.52 | 6120.24 | 2400.50 | 1317.78 | 5354.40 | 1996.04 | 2289.95 | 9640.39 | 4245.07 | 1808.87 | 979.79 | 7033.73 |
| 28 | UTTAR PRADESH | 294726.00 | 192171.80 | 71925.16 | 30629.04 | 137666.29 | 114010.12 | 34296.62 | 285973.03 | 126410.50 | 95055.06 | 25383.27 | 246848.83 |
| 29 | UTTARAKHAND | 15091.07 | 9993.12 | 3641.26 | 1456.69 | 5367.53 | 1957.90 | 676.75 | 8002.18 | 4118.10 | 1520.69 | 657.46 | 6296.25 |
| 30 | WEST BENGAL | 174147.94 | 111799.51 | 43820.36 | 18528.07 | 43556.38 | 13816.48 | 24078.49 | 81451.35 | 32318.27 | 12198.37 | 23779.68 | 68296.32 |
|  | TOTAL :- | 2202261.92 | 1442583.11 | 539443.72 | 220235.09 | 751910.84 | 366833.93 | 170493.84 | 1289238.61 | 580851.93 | 294435.59 | 122744.57 | 998032.09 Bottom of Form |